# Planning Logic

## Rainfall Prediction Using Machine Learning

### 1. Project Phases and Logic

The Rainfall Prediction project follows a structured ML lifecycle from data collection to deployment.

### 2. Phase Breakdown

| Phase | Phase Name | Activities | Duration |
| --- | --- | --- | --- |
| Phase 1 | Data Collection & Preparation | Download WeatherAUS dataset, clean data, handle nulls, encode features | Week 1 |
| Phase 2 | Exploratory Data Analysis | Statistical analysis, heatmaps, distribution plots | Week 1-2 |
| Phase 3 | Model Building | Train multiple ML algorithms, evaluate accuracy | Week 2-3 |
| Phase 4 | Performance Testing & Tuning | Hyperparameter tuning and feature selection | Week 3 |
| Phase 5 | Model Deployment | Save model, build Flask app, test locally | Week 4 |

### 3. Risk Planning

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| Low model accuracy | Medium | High | Apply tuning and feature selection |
| Missing/null values | High | Medium | Use imputer |
| Flask routing errors | Low | High | Test routes |
| Overfitting | Medium | High | Use cross-validation |