# Project Planning

## Rainfall Prediction Using Machine Learning

### 1. Project Overview

| Field | Details |
| --- | --- |
| Project Name | Rainfall Prediction System |
| Project Type | Machine Learning + Web Application |
| Domain | Artificial Intelligence / Weather Analytics |
| Duration | 4 Weeks |
| Team Size | Individual / Small Team |
| Technology | Python, Scikit-learn, Flask, HTML |

### 2. Project Schedule

| Week | Tasks | Deliverable |
| --- | --- | --- |
| Week 1 | Data collection & cleaning | Cleaned dataset |
| Week 2 | Model building | Model accuracy comparison |
| Week 3 | Tuning & optimization | Optimized model |
| Week 4 | Deployment with Flask | Working web application |